## Slide 1
AGILE
Sushma m u

## Slide 2
What is Agile Methodology?
An agile methodology is an iterative approach to software development. Each iteration of agile methodology takes a short time interval of 1 to 4 weeks. The agile development process is aligned to deliver the changing business requirement. It distributes the software with faster and fewer changes.
Roles in Agile?
There are two different roles in an Agile methodology.
Scrum Master
Product Owner
1) Scrum Master: The Scrum Master is a team leader and facility provider who helps the team member follow agile practices so that the team member meets their commitments and customers’ requirements.

## Slide 3
The scrum master plays the following responsibilities:
They enable close co-operation between all the roles and functions.
They remove all the blocks which occur.
They safeguard the team from any disturbances.
They work with the organization to track the progress and processes of the company.
They ensure that Agile Inspect & Adapt processes are leveraged correctly which includes
  Planned meetings
  Daily stand-ups
  Demo
  Review
  Retrospective meetings, and
  Facilitate team meetings and the decision-making process.

## Slide 4
2) Product Owner: The Product Owner is one who runs the product from a business perspective. The Product Owner plays the following responsibilities:
He defines the requirements and prioritizes their values.
He sets the release date and contents.
He takes an active role in iteration and releasing planning meetings.
He ensures that the team is working on the most valued requirement.
He represents the voice of the customer.
He accepts the user stories that meet the definition of done and defined acceptance criteria.
Advantages of Agile Methodology:
The customers are satisfied because after every Sprint working feature of the software is delivered to them.
Customers can have a look at the working feature which fulfilled their expectations.

## Slide 5
If the customers have any feedback or any change in the feature then it can be accommodated in the current release of the product.
In Agile methodology daily interactions are required between the business people and the developers.
In this methodology attention is paid to the good design of the product.
Changes in the requirements are accepted even in the later stages of the development.
An Agile/Scrum approach can improve organizational synergy by breaking down organizational barriers and developing a spirit of trust and partnership around organizational goals.
Disadvantages of Agile Methodology:
In Agile methodology the documentation is less.
Sometimes in Agile methodology the requirement is not very clear hence it’s difficult to predict the expected result.

## Slide 6
In a few of the projects at the start of the software development life cycle, it’s difficult to estimate the actual effort required.
Because of the ever-evolving features, there is always a risk of the ever-lasting project.
For complex projects, the resource requirement and effort are difficult to estimate.
What is Scrum?
Scrum is a framework that helps agile teams to work together. Using it, the team members can deliver and sustain the complex product. It encourages the team to learn through practice, and self-organize while working on the problem. Scum is work done through the framework and continuously shipping values to customers.

## Slide 7
What are Sprints?
Sprints are a short, time-boxed period for the Scrum team that works to complete a set amount of work. Sprints are the core component of Scrum and agile methodology. The right sprints will help our agile team to ship better software.
What is the Sprint plan?
A sprint plan is an action in Scrum that kicks off the sprint. The primary purpose of the sprint plan is to define what can deliver in the sprint. It also focuses on how the work will be achieved. It is done in combination with the whole Scrum team members.
What is the Product Backlog?
A product backlog is a registered list of work for the development team. It is driven by the roadmap and its requirements. The essential task is represented at the top of the product backlog so that the team member knows what to deliver first. The developer team doesn’t work through the backlog from the product owner’s side and the product owner doesn't push the work to the developer team. The developer team pulls work from the product backlog.

## Slide 8
Agile Daily Stand-up:
The agile daily stand-up is termed as the day-to-day status meeting on the project of the members of the agile team. The daily meeting of the agile team discussed the forum for regular updates as well as the problems of team members. It focuses on addressing the issues and tries to solve the issues quickly. The daily stand-up is a regular practice, no matter how an agile team is established regardless of its office location.
What is Daily Stand-up?
The daily stand-up is a daily status meeting of the agile team member. This meeting roughly takes 12 to 18 minutes (an average of 15 minutes).
Each member of the team has to answer three important questions
What did he/she do yesterday?
What did he/she will do today?
The problem he/she is facing

## Slide 9
Important of Stand-up:
The importance of having a daily stand-up in agile is as follows:
The team can evaluate the progress report daily.
The team member discusses all the progress and the commitments he/she made for the day.
The members can also see whether they can deliver the project as per the iteration plan or not.
Stand-up provides visibility to the team on any delay that occurs due to some obstacles.
Who attends a Stand-up?
The project owner, scrum master, and the delivery team should attend the stand-up regularly.
Customers and Stakeholders are encouraged to participate in the meeting, and they act as an observer. However, they are not supposed to participate in stand-ups.
The responsibility of the scrum master is to take note of each team member's queries and the problems they are facing.

## Slide 10
What are story points?
A rough estimation of the time taken by the developer to develop a particular feature and by the tester to test the features
• It is always calculated in the Fibonacci series
• It is always estimated in hours
What is User Story?
User Story is a tool in which requirements are captured in easy-to-understand plain language and is written from the perspective of an end-user.

## Slide 11
THANK YOU
SUSHMA M U